## Slide 1: Change Management
Rhiannon Kimberlin
WEB 430
Bellevue University - Krasso

## Slide 2: What is DevOps
DevOps is an ideal that helps to change, improve relationships and efficiently put quality work into a company’s hands.
  Principles of DevOps
    Continuous Integration – Developers integrate code into a shared repository
    Continuous Testing – Automated testing to gain immediate feedback
    Continuous Monitoring – Process to detect compliance and risk issues
    Continuous Delivery – The ability to get more features into consumers hands quickly, which can include automation

## Slide 3: What is Change Management
Change Management is generally associated with long time lines, which feels very different than DevOps.
Change Management is the method of how a company implement change in all of it’s processes.
  Change Management determines how changes are managed, what techniques/methodologies are used.
  Change Management have generally been summed up as an element of IT Service Management (ITSM).
Change Management plans allow teams to be proactive (therefore efficient) in change and quickly overcome them.
Every Organization needs a Change Management plan, despite their field of work.

## Slide 4: Best Practices in Change Management
Embrace DevOps principles to reduce human effort and errors
Autonomy over authority helps for rapid decision making
Plan for releasing change from the beginning without additional processes
Minimize negative impact of change by preparing for failures and incidents
Address both internal process pain points and customer pain points
Have a change management plan

## Slide 5: Embrace DevOps principles to reduce human effort and errors
Change Management is commonly viewed as impossible to merge with DevOps.
  DevOps work well with regulation and compliance.
  Automation should be leveraged in Change Management where applicable.
  Automation can allow segregation of duties.
  Learnings can be produced online to understand the hows and whys of change to make the process run smoothly.

## Slide 6: Autonomy over authority helps for rapid decision making
Information Technology Infrastructure Library (ITIL) is a set of detailed practices for IT service management to align with business needs.
  Change Advisory Board (CAB) is a component that provides support and helps in prioritization.
  CABs are generally made up of IT and Business representatives.
  CABs can be viewed as slow in terms of making decisions and can take months to prioritize appropriately.
  By creating daily release review processes, it creates more ownership.
  This can take a cultural shift in the workforce mindset and in trusting them to make informed decisions that are best for the company.

## Slide 7: Plan for releasing change from the beginning without additional processes
Failing to plan, is planning to fail (Nyo, 2020).
Releasing changes should be planned and integrated into existing processes.
Change Management should start from the beginning of a project.
Testing can play a part in how to roll out new processes.
This can include…
  New Releases and informing customers via push notification, e-mail, etc.
  Informing Developers and how soon.

## Slide 8: Minimize negative impact of change by preparing for failures and incidents
Traditional Change Management is done with the intention to minimize negative impact.
It’s hard to be 100% sure how things will be in production, despite testing.
  Using a testing environment and a deploying environment helps immensely to understand potential negative impact.
  Using a test control subject group can be helpful versus rolling out into production for all.
  Monolithic environments are extremely dangerous to deploy in with no safeguards or control groups.
  Code fails for multiple reasons, even if no one is directly changing it. Monitoring should always raise immediate awareness to failures.

## Slide 9: Address both internal process pain points and customer pain points
Releasing changes is to provide value to customers, always.
It’s important to understand what a company wants.
  Generally this is stability and control.
We as the developers must determine what the developer is attempting to do versus the company hired.
Tools can help to negotiate the pain points for customers.
Showing value in the most important steps such as security can alleviate a pain point if shown why security overall can support the customer’s needs and wants.

## Slide 10: How to Create a Change management plan
Understand why is change necessary.
  Benefits should outweigh risks.
Define the scope of change.
  Understand how many people this impacts as well as monetary values.
What benefits will come from change?
  Understand short term versus long term benefits.

## Slide 11: How to Create a Change management plan Continued
Craft a schedule and estimated costs.
  Schedules that are well defined helps make the process run smoothly.
Create a communication plan
  This should be internally and externally done. Will a customer experience downtime? How often will the team be contacted on progress?
Establish a system to monitor, alert and strategy for incidents.
  Having a secure strategy helps to outline how to fix incidents, and having a stable system to monitor and alert will keep the application secure.
Track and report all tasks and actions
  Documentation helps create standard work and actual fixes instead of band aids.

## Slide 12: References
DevOps & change management in the enterprise world. (2020, July 14). Retrieved March 02, 2021, from https://clearbridgemobile.com/devops-change-management-in-the-enterprise-world/
Griffith, B. (2019, June 25). The guide to building a DevOps change management plan. Retrieved March 02, 2021, from https://victorops.com/blog/the-guide-to-building-a-devops-change-management-plan
Kim, G., Debois, P., Willis, J., Humble, J., & Allspaw, J. (2017). The DevOps handbook: How to create world-class agility, reliability, and security in technology organizations. Portland, OR: IT Revolution Press, LLC.
Nyo, I. (2020, May 12). Best practices for change management in the age of devops. Retrieved March 02, 2021, from https://www.atlassian.com/engineering/best-practices-for-change-management-in-the-age-of-devops